RECRUITAI

Test Plan

AI-Powered Recruitment Web Application

| Document Item | Details |
| --- | --- |
| Project | Recruitment Automation Suite / RecruitAI |
| Document Version | 1.0 |
| Prepared By | SQA Intern |
| Test Approach | Black-box functional and non-functional testing |
| Application URL | recruitmentautomationsuite-production-f799.up.railway.app |
| Baseline | Requirement Analysis Report v1.0 |
| Planned Test Level | System / End-to-End web application testing |
| Test Status | Planned |

Planning note: The requirement baseline contains both Observed and Requires Verification items. Test execution for unverified requirements should begin only after expected behavior is confirmed by the mentor/product owner.

1. Test Plan Purpose

This Test Plan defines the scope, objectives, approach, resources, environments, entry/exit criteria, risks and deliverables for testing RecruitAI. It is derived from the Requirement Analysis baseline and is intentionally limited to test planning; detailed test scenarios and test cases will be produced as separate QA artifacts.

2. Test Objectives

Verify that the implemented candidate-facing functionality conforms to approved functional requirements.

Verify authentication, dashboard, applications, interview, navigation and AI entry-point behavior.

Validate required-field and invalid-input handling for user-facing forms.

Validate data displayed in candidate metrics and application/interview records for correctness and consistency.

Validate access-control and session behavior for protected candidate functionality.

Assess usability, compatibility, performance, reliability and security-related behavior within the agreed test scope.

Identify, document, retest and regress defects found during execution.

Maintain traceability between requirements and test coverage.

3. Test Scope

3.1 In Scope

| Module / Area | Planned Coverage |
| --- | --- |
| Authentication | Login UI, valid/invalid credentials, required fields, authentication result, logout and session behavior. |
| Candidate Dashboard | Dashboard access, greeting/identity, application metrics, shortlist/review counts, average match metric and primary actions. |
| Applications | My Applications, job/title, date, match percentage, status, Ask action and Start AI Interview entry point. |
| Interviews | Scheduled interview display, title, date/time, duration and Join meeting behavior. |
| Navigation | Dashboard, Applications, Interviews, Browse Jobs, Chat, user identity and Sign out navigation. |
| AI Features | Ask AI entry point, AI interview initiation, valid/invalid input handling, failure/timeout behavior and association with selected application. |
| UI/UX | Labels, buttons, messages, consistency, responsiveness and basic accessibility/usability observations. |
| Quality Attributes | Performance, security/access control, reliability and browser/device compatibility according to approved acceptance criteria. |

3.2 Out of Scope / Not Yet Baseline

Unconfirmed administrator/recruiter/hiring-manager workflows unless requirements are supplied.

Backend/API/database internal implementation testing without approved technical requirements or access.

AI model training/evaluation beyond product-level behavior visible to an end user.

Performance thresholds or security acceptance levels that have not yet been defined.

Third-party meeting-provider internals; only the application-side Join meeting behavior is in scope unless otherwise specified.

4. Test Items

| ID | Test Item |
| --- | --- |
| fTI-01 | Authentication |
| TI-02 | Candidate Dashboard |
| TI-03 | Scheduled Interviews |
| TI-04 | Applications |
| TI-05 | Navigation |
| TI-06 | AI Interaction |
| TI-07 | User Interface |
| TI-08 | Non-functional quality |

5. Test Strategy

5.1 Functional Testing

Functional testing will verify that each approved requirement behaves according to its expected result. Testing will include positive, negative, boundary and validation checks where applicable.

5.2 Integration / End-to-End Testing

End-to-end flows will validate connected user journeys such as Login → Dashboard → Application → Start AI Interview and Dashboard → Scheduled Interview → Join meeting.

5.3 Regression Testing

After defect fixes or material application changes, impacted functionality and related regression areas will be re-executed to detect unintended side effects.

5.4 UI / Usability Testing

UI testing will verify visibility, labels, consistency, action discoverability, validation messages and responsive behavior across supported viewports.

5.5 AI Testing

AI testing will focus on application-level behavior: valid requests, invalid/ambiguous input, response handling, failure/timeout behavior, workflow association and user-facing feedback. AI output will be assessed against approved product acceptance criteria rather than subjective preference.

5.6 Security-Oriented Functional Checks

Within the SQA scope, tests will cover unauthorized access to protected routes, logout/session behavior, input validation and exposure of candidate data through normal user flows. Dedicated penetration testing is outside this plan unless separately authorized.

6. Test Types

| Test Type | Purpose | Planned |
| --- | --- | --- |
| Smoke Testing | Confirm the build is stable enough for deeper testing. | Yes |
| Functional Testing | Verify approved functional requirements. | Yes |
| Negative Testing | Verify handling of invalid, missing and unsupported inputs. | Yes |
| Boundary Testing | Validate defined input limits and edge conditions. | Yes |
| Integration/E2E | Validate connected workflows. | Yes |
| Regression Testing | Verify fixes and change impact. | Yes |
| UI/Usability | Evaluate interface behavior and clarity. | Yes |
| Compatibility | Verify supported browsers and viewports. | Yes |
| Performance | Measure response behavior against agreed thresholds. | Yes, after thresholds are defined |
| Security Checks | Verify basic access/session protections. | Yes |
| AI Behavior Testing | Validate product-level AI workflow behavior. | Yes |

7. Test Environment

| Component | Planned Environment / Requirement |
| --- | --- |
| Application | Deployed RecruitAI Railway environment supplied by project team. |
| Browser | Google Chrome initially; additional officially supported browsers after confirmation. |
| Operating System | Windows desktop for baseline execution; other supported OSs as required. |
| Viewport | Desktop baseline plus responsive widths defined by product/support requirements. |
| Network | Stable internet connection; network degradation may be used for resilience checks. |
| Test Data | Dedicated test accounts and non-sensitive candidate/application data. |
| AI Dependency | Configured AI service/environment used by the application. |
| Meeting Dependency | Configured meeting integration, if applicable. |

Credentials and production-sensitive data should not be embedded in test evidence. Test data should be controlled and resettable.

8. Entry Criteria

Application build/deployment is accessible and reasonably stable.

Approved or mentor-confirmed requirements are available for the functionality under test.

Test environment and required dependencies are available.

Test accounts and required test data are available.

Known blockers that prevent execution are documented.

For AI testing, the AI service is available or an agreed test mode exists.

9. Exit Criteria

All planned test cases for the agreed scope have been executed or formally deferred.

All critical/high-severity defects have been resolved, retested, or formally accepted with documented disposition.

Regression testing has been completed for resolved defects and impacted areas.

Requirement-to-test traceability is complete for the approved scope.

Test execution results and defect status are documented.

Remaining risks and unverified requirements are communicated to the mentor/product owner.

10. Suspension / Resumption Criteria

10.1 Suspend Testing

Application is unavailable or a blocking environment failure prevents meaningful execution.

A critical defect prevents execution of a major workflow.

Required test data or external dependency is unavailable.

A major build change invalidates a substantial portion of the current test baseline.

10.2 Resume Testing

Environment/build is restored and smoke-tested.

Blocking defects/dependencies are resolved or an approved workaround is available.

Changed requirements or build behavior are reviewed and affected test coverage is updated.

11. Defect Management Approach

Defects will be recorded with a unique ID, concise title, module, environment, preconditions, steps to reproduce, expected result, actual result, severity, priority, evidence and current status. Fixed defects will be retested and related regression coverage will be executed.

| Severity | Meaning for this project |
| --- | --- |
| Critical | Application or core recruitment workflow is unusable, major data/security impact, or no viable workaround. |
| High | Major function fails and materially blocks a primary user workflow. |
| Medium | Functional issue with a workaround or limited impact on the workflow. |
| Low | Minor UI/content/usability issue with limited functional impact. |

Severity describes impact. Priority describes how urgently the project team should address the defect; the two should not be treated as the same field.

12. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| SQA Intern / Tester | Requirement review, test design, execution, evidence collection, defect reporting, retesting and regression testing. |
| Mentor / Product Owner | Clarify requirements, confirm expected behavior, prioritize/accept defects and approve ambiguous business rules. |
| Developer | Investigate and fix defects, provide build/deployment updates and technical clarification where needed. |
| Project/Team Lead | Coordinate releases, scope changes and final test status/acceptance decisions. |

13. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incomplete requirements | Incorrect or incomplete test coverage. | Confirm “Requires Verification” requirements before final test design. |
| AI output variability | Results may vary between runs. | Define product-level acceptance criteria and test repeatability/acceptable variance. |
| External AI/meeting dependency outage | Blocks end-to-end workflows. | Record dependency availability; use controlled retry/failure tests where possible. |
| Insufficient test data | Limits positive/negative coverage. | Create dedicated reusable test accounts and representative records. |
| Frequent deployment changes | Can invalidate results. | Record build/version for each test cycle and perform smoke/regression testing after changes. |
| Unsupported browser/device assumptions | Compatibility conclusions may be unreliable. | Obtain official support matrix before final compatibility sign-off. |

14. Test Deliverables

Approved Test Plan

Test Scenario document

Detailed Test Case document

Test execution results / evidence

Defect / Bug Report document

Retest and regression results

Requirement Traceability Matrix (RTM)

Final Test Summary Report, if required by the team

15. Requirement-to-Test Coverage Plan

| Requirement Area | IDs | Planned Coverage |
| --- | --- | --- |
| Authentication | RA-FR-001–007 | Positive login, negative login, validation, logout, session/access checks |
| Dashboard | RA-FR-008–015 | Dashboard load, metrics, identity and actions |
| Interviews | RA-FR-016–020 | Display, scheduling data and Join meeting |
| Applications | RA-FR-021–028 | Application details, status, Ask and AI interview |
| Navigation | RA-FR-029–035 | Routing, protected pages and sign out |
| AI | RA-FR-036–040 | Ask AI, AI interview, invalid input and failure handling |
| UI | RA-UI-001–007 | Visual consistency, controls, messages and responsive behavior |
| NFR | RA-NFR-001–007 | Performance, security, usability, compatibility and reliability |

16. Test Execution Metrics

| Metric | Definition |
| --- | --- |
| Total Test Cases | Number of approved test cases in the execution cycle. |
| Executed | Number of test cases actually run. |
| Passed | Executed tests meeting expected results. |
| Failed | Executed tests not meeting expected results. |
| Blocked | Tests that cannot be executed due to an environment/dependency/defect blocker. |
| Pass Rate | Passed ÷ Executed × 100. |
| Defects Found | Total unique defects logged during the cycle. |
| Defect Closure | Resolved/retested defects compared with total logged defects. |
| Requirement Coverage | Requirements linked to at least one test ÷ approved requirements × 100. |

17. Test Schedule — Planned Sequence

| Phase | Activity | Output |
| --- | --- | --- |
| Phase 1 | Requirement confirmation and scope freeze | Approved requirement baseline |
| Phase 2 | Test scenario design | Test Scenario document |
| Phase 3 | Detailed test case design + RTM | Test Cases + RTM |
| Phase 4 | Environment/test-data setup + smoke test | Ready-for-test confirmation |
| Phase 5 | Functional and negative execution | Execution results + defects |
| Phase 6 | AI, integration, compatibility and NFR checks | Additional results + defects |
| Phase 7 | Retest + regression | Updated execution/defect status |
| Phase 8 | Closure | Test summary and residual-risk report |